## Slide 1
DR. MARTIN LUTHER KING Jr.
ROADWAY & CHANNEL IMPROVEMENTS
PUBLIC MEETING
July 8, 2021 6:30PM

## Slide 2: Introductions
Justin Howalt, P.E. City Manager/Engineer
Jay Ashbacher, P.E. Project Engineer
Devin Kennemore Biologist
Team
Lydick Engineers & Surveyors
Civil Transformations
Pathfinder Environmental
North Geo Engineering Services

## Slide 3
21st ST
7th ST
Dr. Martin Luther King Jr.
Project Limits: W. 7th Street to W. 21st Street
Project Length: Approx. 1 mile
Project Estimate: Approx. $8 million
Cesar Chavez
Herb
Gary
Debra
Elm
Purdue

## Slide 4
21st ST
7th ST
Dr. Martin Luther King Jr.
7th St. Intersection: New signals & ADA ramp upgrades
21st St. Intersection: New signals & improved intersection geometry
Cesar Chavez: Crosswalk/school flashers (cantilever mast arm)
Cesar Chavez
Herb
Gary
Debra
Elm
Purdue

## Slide 5
21st ST
7th ST
Dr. Martin Luther King Jr.
Cesar Chavez
Herb
Gary
Debra
Elm
Purdue
W. 7th ST W. 21st ST
  Roadway reconstruction and widening
  New sidewalks and bike lanes
  Storm water infrastructure
  Worthington Channel improvements
  Signing, striping and lighting improvements

## Slide 7
  Concrete lining of the channel
  Full reconstruction of the crossings at Aspen Street , Westgate Street and the Kingdom Hall Church.
  Sidewalk culverts and drop inlet structures will be used to mitigate roadway runoff
Worthington Channel Improvements

## Slide 8
  1. Worthington Channel lining and construction of the lateral crossings.
  2. Intersection signals and lighting infrastructure.
  3. Roadway and bike/pedestrian facility reconstruction.
Construction Phasing

## Slide 9
Traffic Control Phase I

## Slide 10
Traffic Control Phase II
7th ST
Dr. Martin Luther King Jr.
Beta
Echols
Elm
Debra
Purdue
21st ST

## Slide 11
Traffic Control Phase III
7th ST
Dr. Martin Luther King Jr.
Beta
Echols
Elm
Debra
Purdue
21st ST

## Slide 12
Traffic Control Phase IV
7th ST
Dr. Martin Luther King Jr.
Beta
Echols
Elm
Debra
Purdue
21st ST

## Slide 13
Traffic Control Phase V
7th ST
Dr. Martin Luther King Jr.
Beta
Echols
Elm
Debra
Purdue
21st ST

## Slide 14: Schedule:
Final Design: August 2021
Construction: TBD

## Slide 15: Questions/Comments
Comment Forms Available Tonight
Molzen Corbin
505-242-5700 (phone)
jashbacher@molzencorbin.com (email)
Contact: Jay Ashbacher